# Penny Release Scorecard

V3.2.0 | 19 October 2026 | Application publication approved

Penny tracks everyday spending in INR. V3.2 adds controlled reset, Settings, private diagnostics and safer reviewed voice amounts.

| AREA | STATUS | EVIDENCE |
| --- | --- | --- |
| Core experience | PASS | Settings, month/all deletion, confirmed reset, retained tags and guarded undo. |
| Automated checks | PASS | 633 tests; zero failures. Includes money, import, privacy and data-loss cases. |
| Language understanding | BOUNDED | 250 synthetic Hindi phrases plus 0–99 checks and Spanish regressions. Native review open. |
| Browser acceptance | PARTIAL | Reported ₹50 draft, core actions and 320/390/768/1280 widths checked; full device acceptance open. |
| App publication | APPROVED | v3.2 source/release and Pages rollout; final status available in GitHub. |
| Docker local operation | PASS | Healthy, non-root, read-only runtime; complete test gate in the build. |
| Registry image release | PENDING | No GHCR image, full CVE scan or AMD64/ARM64 validation claimed. |

## Voice lesson and remaining limitation

The exact phrase “spend rs.50 on donation” now fills ₹50.00 after Use English draft. Real iPhone audio and native-speaker review remain open; typed-transcript tests do not prove microphone reliability.

## Privacy and release practices

633 automated tests pass locally and in Docker. Records stay in browser storage; financial backups omit diagnostic logs. Independent review and targeted security checks support this release; they are not a certification.

## Three next product questions

1. Verify repeated English, Hindi and Spanish audio on the target iPhone.

2. Complete native-speaker and accessibility/usability acceptance.

3. Validate image security and both platforms before GHCR publication.

Release v3.2 | github.com/debasisr66/PennyExpenseManager | Evidence V3.2-TEST-RESULTS.md